Date: 11 April 2026

Unified Electronic Website 
of the Abu Dhabi Heritage Authority 

National Poets Evaluation Service 
Business Requirements Document

Document Review History

| Ver | Date | Prepared/Reviewed | Comments |
| --- | --- | --- | --- |
| 0.1 | 11 April 2026 | Basem Rafat | Draft National Poets Evaluation Service Business requirements documents |

Document Signoff

| Name | Role | Signature | Date |
| --- | --- | --- | --- |

Acronyms and Abbreviations

| Term | Definition |
| --- | --- |
| AHA | Abu Dhabi Heritage Authority |

Table of Contents

1. Purpose of the Document	7

2. Service Business Overview	7

2.1 Service Vision	7

2.2 Service Objectives	7

2.3 Business Context	8

2.4 Service Value to AHA	8

2.5 Key Service Principles	8

3. Service Scope	9

3.1 In-Scope Components	9

3.2 Intake Channels (In Scope)	9

3.3 Request Source Classification	10

3.4 Data Scope	10

3.5 Out-of-Scope (For This Phase)	10

3.6 Dependencies	10

3.7 Assumptions	11

3.8 Risks	11

4. Stakeholders & User Roles	11

4.1 Stakeholder Identification	11

4.2 User Roles Definition	12

4.3 Role Permissions Matrix (High-Level)	12

4.4 Role Configurability	13

4.5 Maker-Checker Governance Model	13

4.6 Confidentiality & Access Control Model	14

5. Service Lifecycle Overview	14

5.1 Lifecycle Summary	14

5.2 Lifecycle Workflow (Textual Representation)	15

5.3 Key Lifecycle Rules	15

5.4 Lifecycle Status Mapping	15

5.5 Exception Handling	16

6. Detailed Functional Requirements (Stage-by-Stage)	16

6.1 Stage 1 – Request Intake	16

6.1.1 Overview	16

6.1.2 Functional Requirements	16

6.1.3 User Stories	17

6.1.4 Acceptance Criteria	17

6.2 Stage 2 – Initial Application Review	17

6.2.1 Functional Requirements	17

6.3 Stage 3 – Jury Evaluation Form Preparation	17

Functional Requirements	17

6.4 Stage 4 – Jury Assignment & Dispatch	18

Functional Requirements	18

6.5 Stage 5 – Jury Review	18

Functional Requirements	18

6.6 Stage 6 – Jury Monitoring & Closure	18

Functional Requirements	18

6.7 Stage 7 – Reviewer Consolidation	18

6.8 Stage 8 – Final Form Preparation	19

6.9 Stage 9 – Final Decision	19

6.10 Stage 10 – Notification	19

6.11 Stage 11 – Archiving	19

6.12 Stage 12 – Audit Logging	19

7. User Journeys	20

7.1 Public / Requester Journey	20

7.2 Application Reviewer Journey	20

7.3 Jury Member Journey	20

7.4 Dr. Sultan Journey	20

7.5 System Journey (Automation)	21

8. Forms & Data Model	21

8.1 Overview	21

8.2 Application Form (Request Intake Form)	21

8.2.1 Form Structure	21

8.2.2 Key Requirements	21

8.3 Jury Evaluation Form	22

8.3.1 Form Characteristics	22

8.3.2 Form Fields	22

8.3.3 Key Requirements	22

8.4 Final Executive Review Form	22

8.4.1 Form Structure	22

8.4.2 Key Requirements	22

8.5 Data Model Overview	23

8.6 Data Management Rules	23

9. Reporting & Analytics	23

9.1 Overview	23

9.2 Standard Reports	23

9.3 Advanced Analytics	24

9.4 Reporting Requirements	24

10. Notifications	24

10.1 Overview	24

10.2 Notification Triggers	24

10.3 Notification Requirements	24

11. Non-Functional Requirements (NFRs)	25

11.1 Performance	25

11.2 Security	25

11.3 Audit & Compliance	25

11.4 Availability	25

11.5 Configurability	25

11.6 Integration	26

# 1. Purpose of the Document

| Item | Description |
| --- | --- |
| Document Purpose | This document defines the business and functional requirements for the National Poets Evaluation Service under the Poetry Sector of Abu Dhabi Heritage Authority (AHA). |
| Objective | To establish a structured, governed, and auditable process for receiving, evaluating, and certifying poems as part of the National Poets framework. |
| Scope of Document | This BRD covers the end-to-end service lifecycle, including request intake, internal review, jury evaluation, executive decision, notification, and archiving. |
| Target Audience | Business stakeholders, IT teams, system integrators, and vendors responsible for implementing and supporting the service. |
| Document Type | Business Requirements Document (BRD) – Detailed Functional & Process Definition |
| Version Status | Draft – Subject to review and refinement |

# 2. Service Business Overview

## 2.1 Service Vision

| Item | Description |
| --- | --- |
| Vision Statement | To provide a transparent, structured, and high-quality evaluation process for identifying and certifying national-level poetic works in alignment with Abu Dhabi’s cultural heritage objectives. |
| Strategic Goal | To ensure that all submitted poems undergo a fair, confidential, and expert-driven evaluation process before being recognized as part of the national poetic identity. |

## 2.2 Service Objectives

| Objective Category | Description |
| --- | --- |
| Quality Assurance | Ensure all poems are evaluated based on expert review and standardized criteria. |
| Governance & Control | Establish a controlled workflow with clear roles, approvals, and auditability. |
| Confidentiality | Maintain a blind evaluation process where jury members do not have access to poet identity or other jury decisions. |
| Efficiency | Enable a streamlined and trackable process from request intake to final decision. |
| Transparency | Provide full visibility for authorized roles (Application Reviewer, Dr. Sultan) across all stages. |
| Traceability | Ensure all actions, decisions, and updates are fully logged and auditable. |
| Scalability | Support future expansion of the service with configurable workflows, roles, and parameters. |

## 2.3 Business Context

| Item | Description |
| --- | --- |
| Sector | Poetry Sector – Abu Dhabi Heritage Authority |
| Service Nature | Internal evaluation and certification service |
| Request Origin | Requests may originate from multiple official and informal channels including digital communication, internal referrals, and direct submissions |
| Decision Authority | Final decision is taken by Dr. Sultan |
| Operational Owner | Application Reviewer (internal team) |
| Evaluation Model | Multi-stage evaluation including initial review, jury evaluation, and executive decision |

## 2.4 Service Value to AHA

| Value Area | Description |
| --- | --- |
| Cultural Preservation | Supports identification and promotion of high-quality poetic works aligned with national heritage |
| Institutional Credibility | Ensures structured and fair evaluation process enhances authority credibility |
| Knowledge Management | Maintains a centralized repository of evaluated poems and decisions |
| Operational Excellence | Enables efficient and traceable internal processes |
| Decision Support | Provides structured inputs for executive-level decision making |

## 2.5 Key Service Principles

| Principle | Description |
| --- | --- |
| Blind Evaluation | Jury members must not see poet identity or other jury decisions |
| Reviewer Control | Application Reviewer manages and controls the workflow across all stages |
| Executive Authority | Final decision is exclusively made by Dr. Sultan |
| Configurability | System must support configurable workflows, roles, deadlines, and parameters |
| Data Reusability | Existing user data must be automatically retrieved from system profiles without re-entry |
| Auditability | All system actions must be logged and traceable |
| End-to-End Ownership | Service must be fully managed within a single controlled lifecycle |

# 3. Service Scope

## 3.1 In-Scope Components

| Component | Description |
| --- | --- |
| Request Intake | Capture requests from all approved communication channels |
| Data Management | Manage poet, requester, and poem data with auto-capture from existing systems |
| Application Review | Validate and prepare applications for evaluation |
| Jury Management | Assign and manage jury members for evaluation |
| Jury Evaluation Process | Enable independent, confidential evaluation by jury members |
| Jury Monitoring | Track status, responses, and performance of jury members |
| Reviewer Consolidation | Allow reviewer to analyze and prepare final evaluation summary |
| Executive Review | Generate and submit final evaluation form to Dr. Sultan |
| Final Decision Management | Record and manage final certification decision |
| Notification Management | Notify requester and poet of final outcome |
| Archiving | Archive all application data, forms, and decisions |
| Audit Logging | Capture full audit trail of all system activities |
| Reporting & Analytics | Provide operational and performance reports |
| Configuration Management | Support configurable roles, workflows, deadlines, and parameters |

## 3.2 Intake Channels (In Scope)

| Channel Category | Channel Type | Description |
| --- | --- | --- |
| Digital Communication | Email | Requests received through official email channels |
| Digital Communication | WhatsApp | Requests received via official WhatsApp communication |
| Internal Referral | Executive Recommendation | Requests initiated by Dr. Sultan |
| Internal Referral | Poetry Sector Representatives | Requests submitted by internal stakeholders |
| Direct Submission | Poet Submission | Requests submitted directly by the poet |
| Third-Party Submission | Representative Submission | Requests submitted by a third party on behalf of the poet |
| Official Channels | Authority Approved Channels | Any official communication channel defined by AHA |

## 3.3 Request Source Classification

| Category | Description |
| --- | --- |
| Digital Direct | Email, WhatsApp, or similar channels |
| Internal Referral | Requests from internal stakeholders or management |
| External Referral | Requests from external representatives |
| Self-Submitted | Requests submitted by the poet |
| Official Channel | Requests received through formal authority channels |

## 3.4 Data Scope

| Data Category | Description |
| --- | --- |
| Poet Information | Automatically retrieved from user account, system records, or verified sources |
| Requester Information | Automatically retrieved from user account or system records |
| Poem Information | Includes poem details, type, and content |
| Request Metadata | System-generated and configurable attributes such as request ID, source, and timestamps |
| Evaluation Data | Jury decisions, comments, and evaluation results |
| Final Decision Data | Executive decision and related notes |

## 3.5 Out-of-Scope (For This Phase)

| Item | Description |
| --- | --- |
| External Publishing Automation | Automatic publishing of certified poems to external platforms (handled in separate modules if required) |
| Advanced AI Evaluation | AI-based poem evaluation or scoring |
| Public Self-Service Portal Submission | If not already covered under existing unified portal scope |
| Integration with External Cultural Platforms | Any third-party cultural systems beyond defined integrations |

## 3.6 Dependencies

| Dependency | Description |
| --- | --- |
| User Account System | Required for auto-fetching poet and requester data |
| Communication Channels | Email, WhatsApp, or other systems used for intake |
| Notification Systems | Required for sending alerts and final decisions |
| Identity Management | For authentication and role-based access |
| CRM / Case Management (if applicable) | For tracking requests as service cases if integrated |

## 3.7 Assumptions

| Assumption | Description |
| --- | --- |
| Data Availability | Poet and requester data exists or can be captured from system profiles |
| Role Availability | Required roles (Reviewer, Jury, Admin) are defined and assigned |
| Communication Channels | Official channels are clearly defined and accessible |
| Jury Members | Jury members are pre-registered users in the system |
| Governance Compliance | All processes follow AHA governance and confidentiality standards |

## 3.8 Risks

| Risk | Description |
| --- | --- |
| Incomplete Request Data | Requests received via informal channels may lack required information |
| Jury Delays | Jury members may not respond within defined timeframe |
| Confidentiality Breach | Risk of exposing sensitive data if access control is not properly implemented |
| Process Dependency on Reviewer | High dependency on Application Reviewer for process continuity |
| Integration Limitations | Delays or issues in integrating communication channels |

# 4. Stakeholders & User Roles

## 4.1 Stakeholder Identification

| Stakeholder Group | Description | Interest in the Service |
| --- | --- | --- |
| Poetry Sector Management | Leadership responsible for strategic direction and final approvals | Ensure high-quality evaluation and alignment with cultural objectives |
| Application Review Team | Operational team responsible for managing requests and workflow | Efficient processing, accuracy, and governance |
| Jury Members | Experts responsible for evaluating poems | Fair, independent, and confidential evaluation |
| Dr. Sultan | Final decision authority | Ensure quality and integrity of certified poems |
| Requesters | Individuals or entities submitting evaluation requests | Receive clear and timely outcomes |
| Poets | Subject of evaluation | Fair and professional evaluation process |
| IT & System Administrators | Responsible for system configuration and support | Maintain system performance, configuration, and security |
| Audit / Compliance Team | Oversight function | Ensure compliance, traceability, and audit readiness |

## 4.2 User Roles Definition

| Role | Description | Key Responsibilities |
| --- | --- | --- |
| Intake User | User responsible for registering requests in the system | Create request, capture intake details, attach documents |
| Application Reviewer | Main operational owner of the service workflow | Review applications, update data, generate forms, assign jury, monitor progress, consolidate results |
| Jury Member | Evaluator assigned to review poems | Independently evaluate poem, submit decision and comments |
| Dr. Sultan | Final authority for certification decision | Review final form, approve or reject certification |
| System Administrator | Technical/configuration owner | Manage users, roles, workflows, parameters, templates |
| Audit / Read-Only User | Oversight role with view-only access | Review audit logs, monitor process compliance |

## 4.3 Role Permissions Matrix (High-Level)

| Function / Capability | Intake User | Application Reviewer | Jury Member | Dr. Sultan | Admin | Audit User |
| --- | --- | --- | --- | --- | --- | --- |
| Create Request | ✔ | ✔ | ✖ | ✖ | ✔ | ✖ |
| Edit Request Data | Limited | ✔ | ✖ | ✖ | ✔ | ✖ |
| View Full Application | ✖ | ✔ | ✖ | ✔ | ✔ | ✔ (Read Only) |
| View Poem Details | ✖ | ✔ | ✔ | ✔ | ✔ | ✔ |
| View Poet Identity | ✖ | ✔ | ✖ | ✔ | ✔ | Controlled |
| Generate Jury Form | ✖ | ✔ | ✖ | ✖ | ✔ | ✖ |
| Assign Jury Members | ✖ | ✔ | ✖ | ✖ | ✔ | ✖ |
| Submit Jury Evaluation | ✖ | ✖ | ✔ | ✖ | ✖ | ✖ |
| View Other Jury Decisions | ✖ | ✔ | ✖ | ✔ | ✔ | Controlled |
| Close Jury Stage | ✖ | ✔ | ✖ | ✖ | ✔ | ✖ |
| Prepare Final Form | ✖ | ✔ | ✖ | ✖ | ✔ | ✖ |
| Submit Final Decision | ✖ | ✖ | ✖ | ✔ | ✖ | ✖ |
| Send Notifications | ✖ | ✔ | ✖ | ✖ | ✔ | ✖ |
| Access Reports | Limited | ✔ | Limited | ✔ | ✔ | ✔ |
| Configure System | ✖ | ✖ | ✖ | ✖ | ✔ | ✖ |
| View Audit Logs | ✖ | Limited | ✖ | ✔ | ✔ | ✔ |

## 4.4 Role Configurability

| Requirement | Description |
| --- | --- |
| Dynamic Role Creation | System must allow administrators to create new roles without technical dependency |
| Role Modification | Roles must be editable to reflect organizational changes |
| Permission Configuration | Permissions must be configurable per role |
| Domain-Based Roles | System should support creating roles specific to Poetry Sector operations |
| Scalability | Role model must support future expansion of teams and services |

## 4.5 Maker-Checker Governance Model

| Item | Description |
| --- | --- |
| Principle | No critical action should be completed without review and approval |
| Applicable Areas | Jury form generation, jury assignment, final form preparation, notifications |
| Maker Role | Application Reviewer (prepares data/forms) |
| Checker Role | Same role with confirmation responsibility or higher authority (configurable if needed) |
| Control Objective | Ensure accuracy, consistency, and governance before moving to next stage |

## 4.6 Confidentiality & Access Control Model

| Rule | Description |
| --- | --- |
| Blind Jury Evaluation | Jury members must not see poet identity or requester information |
| Isolation of Jury Decisions | Jury members cannot view decisions/comments of other members |
| Restricted Visibility | Only Application Reviewer and Dr. Sultan can view full evaluation details |
| Controlled Access | Access to sensitive data must be role-based and configurable |
| Audit Visibility | Audit users can access logs but not modify any data |

# 5. Service Lifecycle Overview

## 5.1 Lifecycle Summary

| Stage No. | Stage Name | Description | Responsible Role |
| --- | --- | --- | --- |
| 1 | Request Intake | Capture and register request from any approved channel | Intake User / Application Reviewer |
| 2 | Initial Application Review | Validate and complete request data | Application Reviewer |
| 3 | Jury Form Preparation | Generate and review jury evaluation form | Application Reviewer |
| 4 | Jury Assignment & Dispatch | Assign jury members and send evaluation request | Application Reviewer |
| 5 | Jury Review | Jury members evaluate poem independently | Jury Members |
| 6 | Jury Monitoring & Closure | Monitor responses and close evaluation stage | Application Reviewer |
| 7 | Reviewer Consolidation | Analyze jury results and prepare summary | Application Reviewer |
| 8 | Final Form Preparation | Generate and validate final form for executive review | Application Reviewer |
| 9 | Final Decision | Final decision taken by Dr. Sultan | Dr. Sultan |
| 10 | Notification | Notify requester and poet of decision | System / Reviewer |
| 11 | Archiving | Archive all records and forms | System |
| 12 | Audit Logging | Log all actions across lifecycle | System |

## 5.2 Lifecycle Workflow (Textual Representation)

| Step | Description |
| --- | --- |
| Step 1 | Request is received through any approved channel |
| Step 2 | Request is registered and initial data is captured |
| Step 3 | Application Reviewer validates and updates data |
| Step 4 | System generates jury evaluation form |
| Step 5 | Reviewer reviews and confirms jury form |
| Step 6 | Jury members are selected and assigned |
| Step 7 | Evaluation form is sent to jury members |
| Step 8 | Jury members independently review and submit decisions |
| Step 9 | Reviewer monitors responses and may close stage manually |
| Step 10 | Reviewer consolidates all results |
| Step 11 | System generates final executive review form |
| Step 12 | Reviewer reviews and confirms final form |
| Step 13 | Final form is sent to Dr. Sultan |
| Step 14 | Dr. Sultan records final decision |
| Step 15 | System sends notification to requester and poet |
| Step 16 | Application is archived |
| Step 17 | Full audit trail is maintained |

## 5.3 Key Lifecycle Rules

| Rule Category | Rule Description |
| --- | --- |
| Data Integrity | All data must be validated before moving to next stage |
| Stage Control | Each stage must be completed before proceeding to next |
| Configurable Deadlines | Jury review timeframe (default 48 hours) must be configurable |
| Manual Override | Application Reviewer can close jury stage manually if needed |
| Mandatory Decisions | Jury members must provide decision; comments mandatory for rejection |
| Confidentiality | Jury evaluation must remain blind |
| Dual Notification | Final decision must be sent to both requester and poet |
| Archival Completion | No application can be closed without archiving |
| Audit Requirement | All actions must be logged |

## 5.4 Lifecycle Status Mapping

| Stage | Status |
| --- | --- |
| Request Intake | Draft / Received |
| Initial Review | Under Review / Pending Update / Ready |
| Jury Preparation | Jury Form Under Review |
| Jury Assignment | Sent to Jury |
| Jury Review | Under Jury Review |
| Jury Closure | Jury Review Closed |
| Consolidation | Under Consolidation |
| Final Form | Final Form Under Review |
| Executive Review | Sent for Final Decision |
| Decision | Final Decision Recorded |
| Notification | Requester Notified |
| Archiving | Archived |

## 5.5 Exception Handling

| Scenario | System Behavior |
| --- | --- |
| Missing Information | Move to “Pending Information Update” |
| Jury Non-Response | Mark as “No Decision – Evaluation Closed” |
| Early Closure | Reviewer can close jury stage manually |
| Data Correction | Reviewer can update data before final stages |
| Re-evaluation (optional future) | Can be supported via new request or workflow extension |

# 6. Detailed Functional Requirements (Stage-by-Stage)

## 6.1 Stage 1 – Request Intake

### 6.1.1 Overview

| Item | Description |
| --- | --- |
| Stage Name | Request Intake |
| Objective | Capture and register evaluation request from any approved channel |
| Responsible Role | Intake User / Application Reviewer |

### 6.1.2 Functional Requirements

| ID | Requirement |
| --- | --- |
| FR-1.1 | System shall allow creation of a new request manually from any intake channel |
| FR-1.2 | System shall capture request source/channel as a configurable field |
| FR-1.3 | System shall auto-populate poet and requester information from existing user profiles or system records |
| FR-1.4 | System shall allow manual entry of missing data if not available |
| FR-1.5 | System shall support attachment upload for poem files |
| FR-1.6 | System shall capture poem details including title, type, verses, and opening |
| FR-1.7 | System shall generate a unique request ID automatically |
| FR-1.8 | System shall support draft save functionality |
| FR-1.9 | System shall validate mandatory fields before submission |
| FR-1.10 | System shall support duplicate detection based on poet/poem |

### 6.1.3 User Stories

| User Story ID | Description |
| --- | --- |
| US-1.1 | As an intake user, I want to create a request from any source so that all submissions are captured |
| US-1.2 | As a reviewer, I want data to be auto-filled so that I don’t re-enter existing information |
| US-1.3 | As a user, I want to save drafts so that I can complete requests later |

### 6.1.4 Acceptance Criteria

| Scenario | Criteria |
| --- | --- |
| Request Creation | Request must be saved with unique ID |
| Missing Data | System must prevent submission until mandatory fields are completed |
| Auto Data | Existing user data must be prefilled |
| Duplicate | System should alert if duplicate detected |

## 6.2 Stage 2 – Initial Application Review

### 6.2.1 Functional Requirements

| ID | Requirement |
| --- | --- |
| FR-2.1 | System shall allow reviewer to edit all request details |
| FR-2.2 | System shall allow reviewer to mark request as “Ready for Jury Form Preparation” |
| FR-2.3 | System shall allow status transition to “Pending Information Update” |
| FR-2.4 | System shall track all updates in audit log |

## 6.3 Stage 3 – Jury Evaluation Form Preparation

### Functional Requirements

| ID | Requirement |
| --- | --- |
| FR-3.1 | System shall auto-generate jury evaluation form from application data |
| FR-3.2 | System shall hide poet and requester identity from jury form |
| FR-3.3 | System shall allow reviewer to edit generated form |
| FR-3.4 | System shall support form preview before submission |
| FR-3.5 | System shall maintain versioning of generated forms |
| FR-3.6 | System shall lock form after reviewer confirmation |

## 6.4 Stage 4 – Jury Assignment & Dispatch

### Functional Requirements

| ID | Requirement |
| --- | --- |
| FR-4.1 | System shall allow selection of jury members from predefined list |
| FR-4.2 | System shall allow assigning multiple jury members |
| FR-4.3 | System shall set evaluation deadline (default 48 hours, configurable) |
| FR-4.4 | System shall send evaluation request to jury members |
| FR-4.5 | System shall track assignment status |

## 6.5 Stage 5 – Jury Review

### Functional Requirements

| ID | Requirement |
| --- | --- |
| FR-5.1 | System shall allow jury members to submit decision (Accept/Reject) |
| FR-5.2 | System shall require comment if decision is Reject |
| FR-5.3 | System shall restrict visibility to own evaluation only |
| FR-5.4 | System shall hide other jury members’ inputs |
| FR-5.5 | System shall track submission timestamp |
| FR-5.6 | System shall enforce deadline control |

## 6.6 Stage 6 – Jury Monitoring & Closure

### Functional Requirements

| ID | Requirement |
| --- | --- |
| FR-6.1 | System shall provide dashboard for reviewer to monitor jury responses |
| FR-6.2 | System shall allow reviewer to close jury stage manually |
| FR-6.3 | System shall mark non-responders as “No Decision – Evaluation Closed” |
| FR-6.4 | System shall display status of each jury member |

## 6.7 Stage 7 – Reviewer Consolidation

| ID | Requirement |
| --- | --- |
| FR-7.1 | System shall allow reviewer to view all jury responses |
| FR-7.2 | System shall allow reviewer to add summary comments |
| FR-7.3 | System shall calculate summary statistics (accepted/rejected/no response) |

## 6.8 Stage 8 – Final Form Preparation

| ID | Requirement |
| --- | --- |
| FR-8.1 | System shall auto-generate final executive form |
| FR-8.2 | System shall include jury summary and reviewer notes |
| FR-8.3 | System shall allow reviewer to edit and confirm form |

## 6.9 Stage 9 – Final Decision

| ID | Requirement |
| --- | --- |
| FR-9.1 | System shall allow Dr. Sultan to record final decision |
| FR-9.2 | System shall support decision types (Approved / Rejected / Return for Clarification) |
| FR-9.3 | System shall capture decision comments |

## 6.10 Stage 10 – Notification

| ID | Requirement |
| --- | --- |
| FR-10.1 | System shall notify both requester and poet |
| FR-10.2 | System shall support multiple notification channels |
| FR-10.3 | System shall use predefined templates |

## 6.11 Stage 11 – Archiving

| ID | Requirement |
| --- | --- |
| FR-11.1 | System shall archive all application data |
| FR-11.2 | System shall store all forms and decisions |
| FR-11.3 | System shall allow retrieval of archived records |

## 6.12 Stage 12 – Audit Logging

| ID | Requirement |
| --- | --- |
| FR-12.1 | System shall log all actions across lifecycle |
| FR-12.2 | System shall record timestamps and user IDs |
| FR-12.3 | System shall prevent modification of audit logs |

# 7. User Journeys

## 7.1 Public / Requester Journey

| Step | Action | System Response |
| --- | --- | --- |
| 1 | Submit request via channel | Request captured |
| 2 | Wait for processing | No visibility into internal stages |
| 3 | Receive notification | Final decision delivered |
| 4 | End of journey | No further action |

## 7.2 Application Reviewer Journey

| Step | Action | Outcome |
| --- | --- | --- |
| 1 | Register request | Request created |
| 2 | Review and update | Data validated |
| 3 | Generate jury form | Form prepared |
| 4 | Assign jury | Evaluation started |
| 5 | Monitor responses | Track progress |
| 6 | Close stage | Move to consolidation |
| 7 | Prepare final form | Executive review ready |
| 8 | Send to Dr. Sultan | Decision pending |
| 9 | Notify requester | Close case |

## 7.3 Jury Member Journey

| Step | Action | Outcome |
| --- | --- | --- |
| 1 | Receive evaluation request | Notification received |
| 2 | Open form | View poem only |
| 3 | Evaluate | Accept/Reject |
| 4 | Submit | Decision recorded |
| 5 | End | No visibility into others |

## 7.4 Dr. Sultan Journey

| Step | Action | Outcome |
| --- | --- | --- |
| 1 | Receive final form | Ready for review |
| 2 | Review summary | Understand evaluation |
| 3 | Make decision | Approve/Reject |
| 4 | Submit | Final outcome recorded |

## 7.5 System Journey (Automation)

Action

Generate forms automatically

Send notifications

Track deadlines

Archive records

Maintain audit logs

# 8. Forms & Data Model

## 8.1 Overview

| Item | Description |
| --- | --- |
| Objective | Define all forms used across the service lifecycle and the underlying data structure |
| Approach | Forms are system-generated, configurable, and version-controlled |
| Data Principle | Maximize auto-capture from existing systems and minimize manual entry |

## 8.2 Application Form (Request Intake Form)

### 8.2.1 Form Structure

| Section | Fields | Source |
| --- | --- | --- |
| Poet Information | Name, Mobile, Email, Profile Data | Auto-fetched from user account / system |
| Requester Information | Name, Mobile, Email, Relationship | Auto-fetched / manual if needed |
| Poem Information | Title, Type, Verses, Opening, Full Content | Manual / attachment |
| Request Metadata | Request ID, Source, Date, Priority | System-generated |

### 8.2.2 Key Requirements

| ID | Requirement |
| --- | --- |
| FR-F1 | Form shall auto-populate available data from system |
| FR-F2 | Form shall allow manual completion of missing data |
| FR-F3 | Form shall support attachment upload |
| FR-F4 | Form shall support draft and submission modes |
| FR-F5 | Form fields shall be configurable |

## 8.3 Jury Evaluation Form

### 8.3.1 Form Characteristics

| Item | Description |
| --- | --- |
| Type | System-generated |
| Visibility | Blind evaluation (no poet/requester identity) |
| Editable | Only by Application Reviewer before sending |
| Versioning | Supported |

### 8.3.2 Form Fields

| Section | Fields |
| --- | --- |
| Poem Details | Title, Opening, Content |
| Evaluation | Accept / Reject |
| Comments | Mandatory on rejection |
| Metadata | Submission timestamp |

### 8.3.3 Key Requirements

| ID | Requirement |
| --- | --- |
| FR-F6 | System shall generate jury form automatically |
| FR-F7 | System shall hide identity-related fields |
| FR-F8 | System shall enforce independent evaluation |
| FR-F9 | System shall support deadline tracking |
| FR-F10 | System shall lock form after submission |

## 8.4 Final Executive Review Form

### 8.4.1 Form Structure

| Section | Content |
| --- | --- |
| Application Summary | Poet, requester, poem overview |
| Jury Summary | Number of responses, decisions |
| Reviewer Notes | Summary and recommendation |
| Final Decision | Decision + comments |

### 8.4.2 Key Requirements

| ID | Requirement |
| --- | --- |
| FR-F11 | System shall auto-generate final form |
| FR-F12 | System shall include all jury results |
| FR-F13 | System shall allow reviewer validation before submission |
| FR-F14 | System shall allow Dr. Sultan to record final decision |

## 8.5 Data Model Overview

| Data Entity | Description |
| --- | --- |
| Request | Main service record |
| Poet | Subject of evaluation |
| Requester | Submission origin |
| Poem | Evaluation content |
| Jury Assignment | Assigned evaluators |
| Jury Evaluation | Individual evaluation records |
| Final Decision | Executive outcome |
| Audit Log | System activity records |

## 8.6 Data Management Rules

| Rule | Description |
| --- | --- |
| Data Reuse | Use existing data from system profiles |
| Data Integrity | Mandatory validation before progression |
| Data Versioning | Forms must support version tracking |
| Data Security | Sensitive data access must be restricted |
| Data Retention | Archived records must be retained per policy |

# 9. Reporting & Analytics

## 9.1 Overview

| Item | Description |
| --- | --- |
| Objective | Provide visibility into service performance and decision outcomes |
| Scope | Operational, performance, and analytical reports |

## 9.2 Standard Reports

| Report Name | Description |
| --- | --- |
| Requests by Channel | Distribution of intake channels |
| Requests by Type | Standard vs Nabati poems |
| Requests by Source | Internal vs external vs self-submitted |
| Jury Response Report | Response rate and timeliness |
| Pending Jury Report | Outstanding evaluations |
| Final Decision Report | Approved vs rejected |
| Reviewer Workload Report | Active and completed cases |
| Turnaround Time Report | End-to-end processing time |
| Archive Report | Historical records |

## 9.3 Advanced Analytics

| Analytics Type | Description |
| --- | --- |
| Performance KPIs | SLA adherence, response times |
| Evaluation Trends | Acceptance vs rejection trends |
| Jury Efficiency | Individual performance metrics |
| Service Demand | Volume trends over time |

## 9.4 Reporting Requirements

| ID | Requirement |
| --- | --- |
| FR-R1 | System shall provide real-time dashboards |
| FR-R2 | System shall allow filtering and segmentation |
| FR-R3 | System shall support export (Excel/PDF) |
| FR-R4 | System shall support role-based report access |

# 10. Notifications

## 10.1 Overview

| Item | Description |
| --- | --- |
| Objective | Ensure timely communication across all stages |
| Channels | Email, SMS, WhatsApp, system notifications |
| Configuration | Fully configurable |

## 10.2 Notification Triggers

| Trigger | Recipient | Purpose |
| --- | --- | --- |
| Request Created | Reviewer | Start process |
| Jury Assigned | Jury Member | Begin evaluation |
| Jury Reminder | Jury Member | Ensure response |
| Jury Closed | Reviewer | Move forward |
| Final Form Sent | Dr. Sultan | Review request |
| Decision Recorded | Reviewer | Continue workflow |
| Final Decision | Requester & Poet | Communicate outcome |

## 10.3 Notification Requirements

| ID | Requirement |
| --- | --- |
| FR-N1 | System shall support multi-channel notifications |
| FR-N2 | System shall use configurable templates |
| FR-N3 | System shall support bilingual content |
| FR-N4 | System shall log all notifications |

# 11. Non-Functional Requirements (NFRs)

## 11.1 Performance

| Requirement | Description |
| --- | --- |
| Response Time | System must respond within acceptable time limits |
| Scalability | Must support increasing request volumes |

## 11.2 Security

| Requirement | Description |
| --- | --- |
| Role-Based Access | Access must be controlled by roles |
| Data Protection | Sensitive data must be secured |
| Confidentiality | Blind evaluation must be enforced |

## 11.3 Audit & Compliance

| Requirement | Description |
| --- | --- |
| Audit Logging | All actions must be logged |
| Data Traceability | Full lifecycle tracking |
| Compliance | Must align with AHA governance policies |

## 11.4 Availability

| Requirement | Description |
| --- | --- |
| System Availability | High availability required |
| Backup & Recovery | Data must be recoverable |

## 11.5 Configurability

| Requirement | Description |
| --- | --- |
| Workflow Config | Stages must be configurable |
| Role Config | Roles must be dynamic |
| Deadline Config | Jury deadlines adjustable |
| Form Config | Forms must be editable |

## 11.6 Integration

| Requirement | Description |
| --- | --- |
| Integration Layer | Must support integration with external systems |
| Communication Channels | Email, WhatsApp integration |
| Identity Management | User authentication integration |